PROJECT PROPOSAL AI-Powered Plant Disease Detection System Using Convolutional Neural Networks & Computer Vision

| Submitted By | P Dinesh Kumar |
| --- | --- |
| Department | Department of Computer Science & Engineering – Artificial Intelligence & Data Science |
| Institution | The Apollo University |
| Guide | Ms. Ramya |
| Date | May 2026 |
| Duration | 8 Weeks ¦ May – July 2026 |

1.  Problem Statement

Agriculture accounts for approximately 24% of India's GDP and employs over 58% of the rural workforce. Despite this critical importance, crop diseases remain one of the leading causes of agricultural loss, destroying an estimated 20–40% of global crop yield annually (FAO, 2021). Traditional methods of disease identification rely heavily on manual inspection by agronomists — a process that is slow, expensive, and inaccessible to smallholder farmers in remote areas.

Early and accurate detection is crucial. A disease left undetected for even 48–72 hours can spread to adjacent plants, rendering an entire field unproductive. This project addresses the urgent need for a scalable, automated, and farmer-accessible solution to plant disease identification using deep learning and computer vision.

2.  Proposed Solution

This project proposes the development of an AI-powered plant disease detection system trained on the PlantVillage dataset (~54,000 images across 38 classes). The core of the system is a fine-tuned MobileNetV2 convolutional neural network, chosen for its optimal balance of accuracy and inference speed. Farmers will interact with the system through a Streamlit-based web application: they upload a photograph of a leaf, and the model returns a disease diagnosis, a confidence score, a Grad-CAM visual explanation of the decision, and actionable treatment recommendations.

2.1 Key Capabilities

- Classify leaf images into 38 categories (14 crop species — healthy and diseased)

- Achieve greater than 90% validation accuracy using transfer learning with MobileNetV2

- Provide visual explainability through Grad-CAM heatmaps, highlighting affected leaf regions

- Deliver treatment and prevention recommendations for each identified disease

- Operate as a deployable web application accessible from any device with a browser

3.  Objectives

| O1 — Research | Conduct a literature survey on CNN architectures and transfer learning techniques |
| --- | --- |
| O2 — Data | Preprocess and augment the PlantVillage dataset for robust model training |
| O3 — Baseline | Build a from-scratch CNN to establish a performance benchmark |
| O4 — Transfer | Fine-tune MobileNetV2 to achieve >90% classification accuracy |
| O5 — Evaluation | Perform rigorous evaluation using F1-score, confusion matrix, and error analysis |
| O6 — Deployment | Deliver a production-ready Streamlit application with Grad-CAM explainability |

4.  Technologies & Tools

| Language | Python 3.10 |
| --- | --- |
| Deep Learning | TensorFlow 2.x / Keras — model building, training, and inference |
| Computer Vision | OpenCV — image I/O, preprocessing, and Grad-CAM overlay generation |
| Data Science | NumPy, Pandas — data handling; Scikit-learn — metrics and evaluation |
| Augmentation | Albumentations / ImageDataGenerator — rotation, flip, zoom, brightness |
| Visualization | Matplotlib, Seaborn — training curves, confusion matrix, class distribution |
| Hyperparameter | Keras Tuner (Bayesian Optimization) — systematic hyperparameter search |
| Web Application | Streamlit — interactive UI for image upload, prediction, and remedy display |
| Dev Environment | Jupyter Notebook, VS Code, Google Colab (GPU training), Git / GitHub |
| Dataset | PlantVillage (Kaggle) — 54,306 images, 38 classes, 14 crop species |

5.  Project Timeline

| Week | Phase | Key Deliverable |
| --- | --- | --- |
| Wk 1 | Setup & Research | Environment ready, literature survey, proposal submitted |
| Wk 2 | Data Exploration | Clean dataset loaders with augmentation pipeline |
| Wk 3 | Baseline CNN | Working baseline model (~70% validation accuracy) |
| Wk 4 | Transfer Learning | MobileNetV2 fine-tuned model (>90% validation accuracy) |
| Wk 5 | Model Evaluation | Confusion matrix, F1-score, per-class accuracy report |
| Wk 6 | Optimization & Testing | Optimized model, real-world phone-image tests |
| Wk 7 | Web Application | Streamlit app with Grad-CAM and remedy suggestions |
| Wk 8 | Documentation | Final report, presentation, GitHub submission |

6.  Expected Outcomes

- A trained MobileNetV2 model achieving ≥90% validation accuracy on the PlantVillage test set

- A comparative analysis report: baseline CNN vs. transfer learning with full evaluation metrics

- A fully functional Streamlit web application deployable on any local or cloud server

- Grad-CAM explainability module providing transparent, trust-building visual output

- Complete project repository on GitHub with documentation, README, and requirements.txt

- A detailed project report and PowerPoint presentation for academic evaluation

7.  References

1.  D. Hughes and M. Salathé, "An open access repository of images for computer vision based plant disease detection," arXiv:1511.08060, 2015.

2.  A. G. Howard et al., "MobileNets: Efficient convolutional neural networks for mobile vision applications," arXiv:1704.04861, 2017.

3.  K. P. Ferentinos, "Deep learning models for plant disease detection and diagnosis," Computers and Electronics in Agriculture, vol. 145, pp. 311–318, 2018.

4.  K. He, X. Zhang, S. Ren, and J. Sun, "Deep residual learning for image recognition," in Proc. CVPR, pp. 770–778, 2016.

5.  R. R. Selvaraju et al., "Grad-CAM: Visual explanations from deep networks via gradient-based localization," in Proc. ICCV, pp. 618–626, 2017.